# CarDekho Social AI SaaS — Product Blueprint

Dealer Solutions · May 2025 · Confidential

# Table of Contents

CarDekho Social AI SaaS — Product Blueprint

Table of Contents

1. Executive Summary

What the Product Does

What we have built currently:

Why This Is the Right Time

Strategic Positioning

2. The Problem We Are Solving

How Dealers Manage Social Media Today

Why This Hurts Dealer Business

The Five Pain Points We Are Solving

The Ops Problem CarDekho Already Experienced

3. Market Context: Indian Dealer Digital Landscape

The Gap Between India and Global

Why Indian Dealers Are Different

OEM Digital Scorecard: The Rising Pressure

TAM / SAM / SOM

4. Product Overview

The Five Core Jobs

Platform Coverage

Who Uses the Product

User Journey: From Login to Published Post

5. Competitive Landscape

Tier 1: Global Generic Tools

Tier 2: International Automotive-Specific Tools

Tier 3: Indian & Regional Tools

Head-to-Head: Feature Comparison

6. CarDekho's Structural Moats

Why These Moats Are Defensible

7. Feature Roadmap

MVP — Weeks 1–12: Pilot-Ready Foundation

Phase 1.5 — Weeks 13–20: Stickiness & Depth

Phase 2 — Weeks 21–32: Monetisation & Scale

Phase 3 — Weeks 33+: Full Platform

Deliberately Out of Scope (MVP)

8. Feature Deep Dives: MVP Modules

Module 1: AI Creative Studio

Module 2: Publishing & Scheduling

Module 3: Review & Comment Management

Module 4: Analytics Dashboard

9. AI & Technology Approach

What AI Does in the Product

Key Technology Decisions and Rationale

AI Cost Management

10. Platform Integrations

Onboarding Integration Flow

11. Pricing & Business Model

Subscription Tiers

Pricing Rationale

Dealer Band Targeting

Revenue Levers Beyond Subscription

12. Financial Projections

Key Assumptions

18-Month Revenue Projection (Base Case)

Scenario Comparison (Month 18 ARR Run Rate)

Unit Economics Per Dealer (Growth Tier)

Cost Structure

13. Pilot Plan

Pilot Objectives

Pilot Cohort Design

12-Week Pilot Timeline

Go / No-Go Criteria

14. Success Metrics

Product Health KPIs (Post-Launch)

Dealer Impact Metrics (The Renewal Story)

Instrumentation Plan

15. Risks & Mitigations

16. Appendix: Full Feature Matrix

# 1. Executive Summary

For two decades CarDekho has operated on a simple mechanical truth: bring car-buyers to a website, capture their intent, sell that intent to dealers as leads and ads. Roughly 70% of CarDekho’s revenue comes from this lead-and-ad engine, and that engine is powered by one input — traffic.

The cause is structural, not cyclical. AI search interfaces (Google AI Overviews, ChatGPT, Perplexity, Gemini) now answer car-buyer questions directly. A user who would once have clicked into a CarDekho model page to learn the on-road price of a Hyundai Creta in Pune now reads the answer inside the AI panel and never lands on the publisher. This is zero-click search, and for an inventory-of-traffic business it is an existential pressure. The trend is non-reversible — AI answers will get better, not worse — and every passing quarter compresses the publisher’s lead inventory and ad inventory in lockstep.

If we do nothing, the dealer side of the business decomposes in a predictable sequence: traffic falls → lead volume falls → lead pricing degrades → dealer ROI on CarDekho leads falls → dealers move budget to whatever channel performs better → counter-penetration drops → revenue collapses. There is no defensive moat here, because there is no relationship beyond the monthly lead-purchase contract.

The pivot: Stop selling the dealer leads. Start running the dealer’s business. For this the endgoal is a Dealer Operating System — a stack of software products that lives inside the dealership and improves their cost structure, revenue, and customer experience across sales, service, parts, inventory, marketing, and CRM. A dealer with our software running their day-to-day operations does not switch suppliers casually — there is implementation cost, training cost, data-migration cost, and habit cost. That is the moat. Not traffic. Not SEO. Workflow lock-in.

The wedge product: We start with Cardeko Social AI — an AI-native social media SaaS purpose-built for Indian automobile dealerships. Of 30,000 dealerships in India (5,000 car + 15,000 bike + 10,000 used-vehicle), only ~10,000 have any social presence, ~1,000 post actively, and only 100–200 manage their inbox effectively. The white space is enormous, the pain is real, the competitor field is empty, and the product can be built on AI primitives that simply did not exist 18 months ago.

CarDekho's dealer network has a clear and unmet need: dealers want to build a digital presence and engage customers on social media, but lack the time, design skills, and tools to do it consistently. The Social AI SaaS is CarDekho's answer — a subscription platform that makes professional social media management effortless for any dealer, regardless of size.

| Metric | Value |
| --- | --- |
| Dealers in CarDekho network | 30,000+ |
| Target Growth tier price | ₹4,999/month (vs ₹10K–₹40K at agencies) |
| Time to create + publish a post | ~5 minutes |
| MVP build timeline | 12 weeks |

## What the Product Does

In plain terms: a dealer logs in, picks a car from their inventory, and in under five minutes has a polished post published on Facebook, Instagram, and Google My Business — with AI-written captions, the right hashtags, and a creative that looks like it was made by a professional designer.

- Generates ready-to-publish social media creatives using the dealer's car images and brand templates — no design software needed

- Publishes to Facebook, Instagram, and Google My Business simultaneously from one dashboard

- Writes captions and hashtags in English and Hinglish using AI, with post-type awareness (inventory, festival, service, offer)

- Manages customer reviews across Google and Facebook with AI-drafted reply suggestions

- Creates Reels and short video slideshows from static images — no video editing required

- Tracks performance: reach, engagement, follower growth, and review response rates in one report

### What we have built currently:

App Mockup Links:
1. MVP app: https://social-genie-web.vercel.app/

## Why This Is the Right Time

- AI creative tools have matured to the point where high-quality, brand-consistent output is achievable at low per-unit cost

- Indian dealers are spending ₹10,000–₹40,000/month on local agencies with poor accountability and no ROI tracking

- OEM digital scorecards are beginning to weight social presence — dealers are starting to feel pressure

- CarDekho already has the distribution, car image library, and OEM relationships needed to make this product uniquely strong

- No competitor combines automotive context, India-specific content, and social publishing in a single affordable SaaS for Indian dealers

## Strategic Positioning

This product positions CarDekho not just as a leads platform but as an ongoing digital partner for dealers. A dealer who uses CarDekho Social AI every day is far stickier, and far more likely to renew, than one who only receives leads. It is the first step in building CarDekho's dealer digital platform — a suite of tools that make dealers operationally reliant on CarDekho beyond just leads.

# 2. The Problem We Are Solving

## How Dealers Manage Social Media Today

Most dealers manage social media in one of four ways — all broken:

| Approach | How It Works | The Real Problem |
| --- | --- | --- |
| Local social media agency | Dealer pays ₹10K–₹40K/month to an external agency | Low automotive knowledge, generic templates, no real-time reporting, hard to fire because starting over is painful |
| In-house (DSE or admin) | A DSE or front-desk staff handles social media alongside their primary job | Posts every few weeks when they remember, no consistent quality, drops off entirely during busy months |
| Inactive page | Page exists but is stale — last post 3–6 months ago | Negative impression on buyers who search the dealership before visiting; terrible for review management |
| DIY by owner | Owner occasionally posts a photo from the showroom with a typed caption | Inconsistent brand, no scheduling, no engagement tracking, not scalable beyond the owner's time |

## Why This Hurts Dealer Business

| Metric | Value |
| --- | --- |
| Buyers who Google or check social before visiting | ~60% |
| Current OEM scorecard weight on digital/social | 3–8% (varies by brand, rising) |
| Average dealer review response rate | <20% |
| Average monthly agency cost paid by active dealers | ₹10K–₹40K |

## The Five Pain Points We Are Solving

1. No design capability — Most dealers don't have in-house designers. Creating even a basic festival post takes hours of back-and-forth with a freelancer or agency. The result is either nothing gets posted, or something generic gets posted late.

2. Multi-platform chaos — Managing Facebook, Instagram, and Google My Business separately means logging into three different apps, creating three different-sized images, and writing three different captions. Most dealers give up and pick one.

3. Reviews go unanswered — Negative reviews sit without response for days. Positive reviews get no acknowledgement. Dealers know they should reply but don't have the time or the words. This silently kills their reputation.

4. No visibility into what's working — Dealers have no idea which posts drove enquiries, which day gets the most engagement, or whether their follower count is growing. Without data there's no improvement loop.

5. Agency dependency with no accountability — Dealers who use agencies rarely see ROI data. They get a monthly PDF with "impressions delivered" but no linkage to leads or walk-ins. Switching agencies means starting from scratch.

## The Ops Problem CarDekho Already Experienced

CarDekho previously ran a managed social media service — 7 designers and 7 account managers handling 100+ dealer pages. It was manual, coordination-heavy, error-prone, and low-margin. Every post required a briefing, a design, an approval, and a manual upload. That direct experience shapes what this SaaS must do differently:

- Replace manual briefing with a single-prompt AI creative generator

- Replace approval back-and-forth with a self-serve dealer workflow and draft → publish model

- Replace manual scheduling coordination with an automated content calendar

- Replace account manager overhead with an intelligent dashboard the dealer can use themselves

# 3. Market Context: Indian Dealer Digital Landscape

## The Gap Between India and Global

| KPI | India | Global (US/EU) | Opportunity |
| --- | --- | --- | --- |
| Social media posts per dealer per month | 2–4 | 15–25 | ~5x improvement possible with the right tool |
| Review response rate | <20% | 65–80% | Massive gap; AI replies can close this fast |
| Dealers using a paid social tool | <5% | 45–60% | Near-zero market penetration; first-mover advantage |
| OEM digital scorecard weight (social) | 3–8% | 15–25% | Will only increase; early movers lock in compliance |
| Service retention post-free period | 10–15% | ~80% | Social nurturing is a key retention lever globally |

## Why Indian Dealers Are Different

1. Language — Dealers post in English but their buyers respond to Hinglish. A post that mixes conversational Hindi with English ("Test drive book karo aaj hi!") consistently outperforms pure English. No global tool generates this natively.

2. Festival Calendar — India has 100+ significant festivals, many of which are state-specific or community-specific. A Dussehra post in Jaipur needs different imagery and copy than one in Kolkata. Festival timing is often less than 24 hours away when a dealer remembers to post.

3. WhatsApp as Primary Channel — Dealers don't think of social media in isolation. They want to create a post and immediately share it to their customer WhatsApp groups. Any tool that doesn't integrate into this workflow will see very low daily active use.

4. OEM Brand Compliance — Authorised dealers operate under OEM brand guidelines. Posting with the wrong font, wrong logo placement, or unapproved imagery can create OEM relationship issues. The product needs built-in brand kit templates.

5. Price Sensitivity — Dealers are used to paying for performance marketing (leads). Convincing them to pay a subscription for "branding" and "social" requires a clear ROI story — ideally framed against the agency cost they're already paying.

## OEM Digital Scorecard: The Rising Pressure

OEM dealer scorecards currently weight digital presence at 3–8%. Several OEMs have flagged "social media activity" and "online reviews" as metrics they will formally track in FY26 dealer evaluations.

| OEM Brand | Current Digital Scorecard Weight | Direction | CarDekho Social AI Relevance |
| --- | --- | --- | --- |
| Maruti Suzuki | ~5–6% | Increasing — GMB activity already tracked | GMB posting + review management directly impacts score |
| Hyundai | ~6–8% | Social media audit introduced in 2024 | FB/Insta post frequency and quality being reviewed |
| Tata Motors | ~4–5% | Digital compliance push underway | Posting frequency + response rate relevant |
| Kia | ~7–8% | High digital focus; Instagram activity tracked | Reels and Stories frequency tracked |

Note: Figures are indicative estimates based on market conversations and OEM partner interactions.

# 4. Product Overview

The CarDekho Social AI is a web-based SaaS platform. Dealers log in once, connect their social accounts, and can then create, schedule, publish, and track content entirely from a single dashboard. AI handles the creative heavy lifting: generating images, writing captions, drafting hashtags, creating Reels slideshows, and suggesting review replies.

## The Five Core Jobs

| Job | What Happens | Outcome for Dealer |
| --- | --- | --- |
| CREATE | Dealer selects a post type, picks a car from their library. AI generates the creative with brand template + background + text overlays. Dealer tweaks if needed. | A professional-looking post in under 2 minutes, with no design skill required |
| PUBLISH | One click → post goes live on Facebook, Instagram, and GMB simultaneously. No logging into three apps. No resizing images. | Consistent presence across all platforms without extra effort |
| SCHEDULE | Dealer plans a full week or month's content in one sitting. Drag-and-drop calendar. AI suggests best times based on engagement history. | Posting becomes planned and consistent, not reactive and sporadic |
| ENGAGE | All comments, DMs, and reviews from Facebook and GMB surface in one inbox. AI suggests ready-to-send replies. | Review response rate goes from near-zero to >50% with minimal effort |
| ANALYSE | Monthly report: post reach, follower growth, engagement rate, top posts, review summary, response time. Downloadable as PDF. | Dealer can see ROI and share progress with their team or OEM auditor |

## Platform Coverage

| Platform | Content Types Supported | Why It Matters |
| --- | --- | --- |
| Facebook | Feed posts, Reels, Stories, image carousels | Primary platform for 35+ buyer segment; OEM brand pages drive referrals; key review platform |
| Instagram | Feed posts, Reels, Stories | Primary for 25–35 segment; visual-first ideal for car photography; growing in Tier 2 cities |
| Google My Business | Posts, offer posts, event posts, review replies | Directly impacts local search ranking; buyers check GMB before calling; OEM scorecards tracking GMB |

WhatsApp sharing (Phase 1.5): One-tap sharing of any published creative to the dealer's WhatsApp Business groups.

## Who Uses the Product

| User Role | Primary Use Cases | Key Need |
| --- | --- | --- |
| Dealer Owner / Principal | Reviews analytics, monitors review scores, approves high-stakes posts, checks monthly report | Visibility and accountability — wants to know it's working without getting into the weeds |
| Sales Manager / Marketing Staff | Creates inventory posts, publishes festival creatives, runs offer campaigns, schedules content | Speed and quality — wants to create good content fast without a design background |
| Front Desk / Admin / DSE | Responds to comments and reviews, shares creatives on WhatsApp, tracks post performance | Simplicity — needs a tool as easy as WhatsApp |

## User Journey: From Login to Published Post

| Step | What Happens |
| --- | --- |
| Step 1: Login | Dealer opens the CarDekho Social AI dashboard on web or mobile browser. No app download required for MVP. |
| Step 2: Select post type | Choose from: New Car Inventory · Used Car · Festival · Offer/Discount · Service Reminder · Testimonial · Brand Post |
| Step 3: Pick a car | Dealer's inventory auto-syncs from their CarDekho listing. They tap the car they want to feature. Images pulled automatically from CarDekho CDN. |
| Step 4: AI generates the creative | Background applied. Brand template overlaid. AI writes 3 caption options and 10–15 hashtag suggestions. Takes under 10 seconds. |
| Step 5: Review and edit | Dealer can swap the caption, change the template, swap the background, or add a price badge. One-tap edit — no canvas tools needed. |
| Step 6: Select platforms and time | Tick Facebook, Instagram, GMB. Choose "Post Now" or pick a time from the calendar. Done. |

# 5. Competitive Landscape

We benchmarked 15 tools across three tiers. Core finding: no competitor combines automotive context, India-specific content (Hinglish, festival calendar, OEM templates), review management, and social publishing in a single affordable SaaS for Indian dealers.

## Tier 1: Global Generic Tools

Strong on scheduling and analytics, zero automotive context. Designed for marketing teams that can produce their own creatives. An Indian car dealer cannot self-serve these tools.

| Tool | Monthly Price (USD) | What It Does Well | Gap for Indian Dealers |
| --- | --- | --- | --- |
| SocialPilot | $25–$100 | Multi-account scheduling, white-label agency features, decent analytics | No automotive templates; no Hinglish; no car image CDN; dealer must bring their own creative |
| Hootsuite | $99–$249 | Comprehensive scheduling, deep analytics, social listening, large team support | Expensive, complex, no automotive context, no GMB posting without add-ons |
| Buffer | $15–$65 | Clean UI, great for small teams, good post scheduling | No AI creatives, no review management, no GMB, no automotive vocabulary |
| Later | $18–$80 | Visual calendar planner, strong Instagram-first features | No automotive templates, no Hinglish support, no review management, no GMB |
| Sprout Social | $249–$399 | Best-in-class analytics, deep team collaboration, social listening | Enterprise pricing; dealer can't afford or doesn't need this complexity |

## Tier 2: International Automotive-Specific Tools

Built for US/EU dealers. Automotive-native but priced and structured for very different market dynamics.

| Tool | Focus | Why It Doesn't Work for India |
| --- | --- | --- |
| DealerSocket Social | Social publishing + CRM integration for US franchise dealers | USD pricing ($300–$600/month); US-centric templates; no India platform support |
| Podium | Review management + messaging for multi-location businesses | Not automotive-specific for creatives; high cost (~$400/month); WhatsApp not native |
| Cars.com Dealer Solutions | GMB, social, and listings reviews aggregated | Not available in India; no content creation capability |
| Dealer.com (Cox Automotive) | Unified ad platform + dealer microsite + branding toolkit | US only; heavy focus on paid ads, not organic social |
| VinSolutions | CRM + marketing automation for dealers | CRM-first product; social media is a minor feature; US-only |

## Tier 3: Indian & Regional Tools

No Indian competitor has built an automotive-specific social media SaaS with AI capabilities.

| Tool | Category | Gap |
| --- | --- | --- |
| Locobuzz | Enterprise social listening + ORM | Too expensive and complex for single dealers; no content creation |
| Sprinklr (India) | Enterprise social management | ₹30–50L+ annually; not designed for dealerships |
| CleverTap / WebEngage | Marketing automation | Not social publishing tools; no automotive creative generation |
| WhatsApp Business API tools | Messaging automation and broadcast | Cannot publish to Facebook/Instagram/GMB; no analytics or creative generation |
| Local agencies with custom dashboards | Human + tool hybrid | Ops-heavy, no scale, inconsistent quality, no dealer self-serve |

## Head-to-Head: Feature Comparison

| Feature | SocialPilot | Hootsuite | Podium | DealerSocket | CarDekho Social AI |
| --- | --- | --- | --- | --- | --- |
| Automotive-specific templates | ✗ | ✗ | ✗ | ✓ | ✓ |
| Car image CDN integration | ✗ | ✗ | ✗ | Partial | ✓ |
| Hinglish AI caption writing | ✗ | ✗ | ✗ | ✗ | ✓ |
| Indian festival calendar (state-level) | ✗ | ✗ | ✗ | ✗ | ✓ |
| OEM brand kit compliance | ✗ | ✗ | ✗ | Partial | ✓ |
| Google My Business posting | Partial | Add-on | ✗ | ✗ | ✓ |
| Review management (FB + GMB) | ✗ | Add-on | ✓ | ✗ | ✓ |
| Reels / video slideshow creation | ✗ | ✗ | ✗ | ✗ | ✓ |
| INR subscription pricing | ✗ | ✗ | ✗ | ✗ | ✓ |
| WhatsApp-native sharing | ✗ | ✗ | ✗ | ✗ | ✓ |
| No-code creative generation | ✗ | ✗ | ✗ | Partial | ✓ |

# 6. CarDekho's Structural Moats

Our competitive advantage is not just product features — it is the data assets and relationships that no competitor can replicate quickly.

1. Car Image CDN — CarDekho maintains a library of high-quality, professionally shot images for every car model sold in India — exteriors, interiors, colour variants, detail shots. Dealers using the Social AI never need to take product photos or source images. The AI automatically pulls the right car image for any creative, ensuring quality that an agency would charge thousands for.

2. Dealer Network with Existing Trust — CarDekho has established onboarding flows, billing relationships, and field sales teams already in relationship with dealers. Distribution and trust are pre-built. A new entrant — even with a better product — cannot reach this many dealers in 18 months without years of ground work. This is the strongest moat.

3. OEM Brand Kit Relationships — CarDekho works with OEM marketing teams and has access to approved brand guidelines, colour palettes, logo assets, and campaign toolkits. Our templates can be OEM-compliant out of the box. Local agencies frequently get brand guidelines wrong — causing dealer-OEM friction. We eliminate this risk.

4. Indian Festival Calendar with State-Level Mapping — We have mapped 100+ festival and seasonal occasions to specific states and regions with appropriate creative context. A Diwali post for a Jaipur dealer looks different from one for a Kolkata dealer. An Onam post is relevant in Kerala, not in Haryana. No global tool has built this layer of India-specific intelligence.

5. Automotive AI Vocabulary and Context — Our AI prompts and templates are built specifically for automotive — car features, finance offers, test drive CTAs, service reminders, OEM campaign language. The output reads like it was written by someone who knows the auto industry, not generic marketing copy.

## Why These Moats Are Defensible

| Moat | Time to Replicate | Why It's Hard |
| --- | --- | --- |
| Car Image CDN | 3–5 years + significant capex | Requires OEM partnerships, professional photography across 100+ models, ongoing maintenance |
| Dealer network | 4–6 years | Field sales + trust-building is relationship-intensive; CarDekho has brand recognition dealers already trust |
| OEM brand kits | 1–2 years | Requires OEM marketing team relationships; takes time to get approved as an authorised tool provider |
| Festival calendar + state-level context | 1–2 years of curation | Requires India-specific product investment that no global tool will prioritise |
| Automotive AI context | 6–12 months | Requires domain-specific prompt engineering; fast-follower risk exists but with meaningful lag |

# 7. Feature Roadmap

## MVP — Weeks 1–12: Pilot-Ready Foundation

Goal: Prove core value proposition with 20–50 pilot dealers

- Dealer account creation and social account connection (Facebook, Instagram, GMB — one-time setup)

- AI creative studio: image generation, caption writing, hashtag suggestions

- Template library: inventory, festival, offer, service, test drive CTA

- Multi-platform publishing: post to FB + Insta + GMB simultaneously

- Content calendar with scheduling and draft management

- Review and comment inbox with AI reply suggestions

- Post performance dashboard: reach, engagement, top posts

- Review analytics: response rate, average rating, sentiment summary

- Razorpay subscription billing (monthly and annual)

## Phase 1.5 — Weeks 13–20: Stickiness & Depth

Goal: Reduce churn, deepen daily use

- Reels and video slideshow creation (AI-assembled from static images using FFmpeg)

- WhatsApp one-tap sharing of creatives to customer groups

- Multi-user access: dealer admin + up to 3 staff with role-based permissions

- Bulk scheduling: pre-load an entire festival month's content in one session

- OEM brand kit templates: OEM-compliant designs auto-applied by brand

- Competitor page benchmarking: track follower count vs nearest competitor

- Post boost suggestions: AI flags high-performing posts as candidates for paid promotion

## Phase 2 — Weeks 21–32: Monetisation & Scale

Goal: Add revenue levers, deepen retention

- Meta Ads integration: boost posts directly from the dashboard with INR budget input

- AI video generation for Reels (if cost-per-video validates at scale)

- Review management depth: Google + Facebook review analytics, response trend tracking

- Cross-dealer benchmarks: how dealer's engagement compares to their city/brand average

- Custom brand kit upload: dealers upload their own logo, colours, and fonts

- API-based OEM content syndication: OEM campaign assets auto-pushed to dealer dashboard

- Inventory sync with LMS: new car arrivals auto-trigger inventory post suggestions

## Phase 3 — Weeks 33+: Full Platform

Goal: Become default dealer social OS

- WhatsApp broadcast campaign tool: run offer campaigns to customer lists from dashboard

- Advanced analytics: cost-per-engagement, reach-to-lead attribution (if LMS data linked)

- AI content brief generator: weekly AI-suggested content plan based on inventory + calendar

- Service reminder and upsell post automation: triggered by DMS data (service due dates)

- Dealer digital health score: monthly scorecard showing posting frequency, review score, engagement

## Deliberately Out of Scope (MVP)

- Paid advertising management (Meta Ads, Google Ads) — Phase 2 only

- WhatsApp broadcast campaigns — Phase 3; requires separate WABA compliance

- AI-generated video (true generative video) — cost-prohibitive at current pricing; revisit when unit economics improve

- DMS integration — Phase 2+ dependency; MVP uses CarDekho inventory data only

- LinkedIn and YouTube — not meaningful channels for Indian dealers today

# 8. Feature Deep Dives: MVP Modules

## Module 1: AI Creative Studio

The heart of the product. The quality and ease of the creative generation experience will determine whether dealers stick with the product or abandon it after the first week.

| Feature | What the Dealer Experiences | What Happens Behind the Scenes |
| --- | --- | --- |
| Image creative generation | Dealer taps "New Post", picks a car from inventory. A polished image creative appears in seconds. | Pulls car image from CarDekho CDN → applies brand template overlay → generates contextually appropriate background → places text elements |
| Caption generation | 3–5 ready-to-use captions appear, each with a different tone: direct, enthusiastic, conversational. | AI reads post type + car details + dealer city + day/occasion → writes captions in English and Hinglish with automotive vocabulary and a CTA |
| Hashtag suggestions | A set of 10–15 hashtags auto-generated and grouped: brand, model, city, automotive category. | AI maps post type + car brand + city + season → generates hashtag set optimised for Facebook and Instagram discovery |
| Template library | Pre-built templates across post categories: New Inventory, Used Car, Festival, Special Offer, Test Drive, Service Reminder, Brand Post. | Templates built using brand guidelines for each OEM; dealer-specific elements (logo, contact) auto-injected from their profile |
| Text-in-image creatives | Dealer enters a price or offer text ("₹6.5L ex-showroom") and it appears on the creative in a styled badge. | OpenAI GPT Image renders text within the image with correct font, size, and layout — no Canva-style editing needed |
| Auto-resize | Dealer approves one creative; the tool automatically produces correct dimensions for FB post, Instagram square, Instagram Story, and GMB. | Content-aware cropping ensures the car and key text remain visible at all sizes |

## Module 2: Publishing & Scheduling

The publishing module must be completely seamless. Any friction here — login errors, platform disconnections, failed posts — will destroy dealer trust faster than almost anything else.

| Feature | What the Dealer Experiences | Notes |
| --- | --- | --- |
| One-click multi-platform publish | Dealer ticks Facebook, Instagram, GMB checkboxes. Clicks Publish. Done. No separate logins. | Dealer connects accounts once via OAuth during onboarding. |
| Content calendar view | Month-view calendar: green = published, orange = scheduled, grey = draft. Click any post to see performance. | Central scheduling layer manages platform API queues; CRON jobs handle timed publishing in IST. |
| Auto-scheduling suggestion | Tool shows a suggested best time when dealer clicks "Schedule". Dealer can override. | Analyses dealer's own post history for peak engagement; defaults to category averages before enough data exists. |
| Draft and approval workflow | Staff creates a draft. Dealer owner gets a notification. One tap to approve or reject with a comment. | Role-based access: Staff = create drafts only. Admin = approve and publish. Principal = full access. |
| Post archive with performance | Every published post stored in a searchable archive with its reach, likes, comments, and shares attached. | Enables reuse of successful posts (e.g. a Diwali post that performed well last year can be duplicated this year). |
| Failed post retry | If a post fails due to an API error, the system retries automatically (up to 3 times) and notifies the dealer if still unresolved. | Dealers should never need to manually investigate why a scheduled post didn't go live. |

## Module 3: Review & Comment Management

For many dealers, this module alone justifies the subscription. The average Indian dealer receives 5–15 new reviews per month and responds to fewer than 20% of them.

| Feature | What the Dealer Experiences | Design Consideration |
| --- | --- | --- |
| Unified review inbox | All Google and Facebook reviews in one feed — sorted by date, filterable by rating. No app-switching. | Must load in under 2 seconds. Mobile-first: dealers check reviews on their phone during downtime. |
| AI reply suggestions | Each review shows 2–3 reply options. Tone varies: appreciative for positive reviews, empathetic + resolution-focused for negative. Dealer clicks the best one, edits if needed, posts. | Tone calibrated by star rating: 4–5 stars = warm + appreciative; 3 stars = neutral + acknowledge; 1–2 stars = apologetic + offer to resolve. Dealer name auto-inserted. |
| Sentiment tagging | Each review tagged Positive, Neutral, or Negative with a colour indicator. Inbox filterable by sentiment. | Helps dealer prioritise. Negative reviews surface immediately. Positive reviews are a source of testimonial content. |
| Review response rate dashboard | Total reviews this month, % responded, average response time, average star rating. 3-month trend line. | Designed to be screenshotable for OEM reporting. One number the dealer can track. |
| Comment moderation | Post comments from Facebook and Instagram surface in a separate Comments tab. Reply, like, or hide from one view. | UX should feel like WhatsApp, not a formal review tool. |
| Review alert notifications | When a new review is posted, dealer gets an instant push notification (web + email) with the rating and first line of the review. | The faster the dealer responds to a 1-star review, the better the outcome for buyer perception. |

## Module 4: Analytics Dashboard

One job: make the value of the product obvious. If a dealer opens the dashboard and sees their follower count, reach, and review score trending up, they renew.

| Feature | What It Shows | Why It Matters |
| --- | --- | --- |
| Post performance view | Reach, impressions, likes, comments, shares per post. Filterable by platform and date range. | Dealers can identify what type of content is working ("my Reels get 3x the reach of image posts") and adjust accordingly. |
| Page / follower growth | Month-over-month follower and page like count trend. | Follower growth is the metric most dealer owners ask about first. Makes the value story easy to tell. |
| Engagement rate by post type | Average engagement rate broken down by template category (inventory vs festival vs offer vs service). | Tells the dealer which post types their audience responds to — informs scheduling decisions. |
| Top performing posts | The 3–5 posts with the highest reach or engagement in the selected period, with thumbnails. | Quick glance insight. Also serves as a Phase 2 hook: "This post performed well — boost it?" |
| Review summary card | Average star rating across Google + Facebook, total reviews, total responses, average response time, change vs last month. | Packaged for easy sharing with OEM auditors or ownership. |
| Downloadable report (PDF) | One-click export of the full month's performance summary as a clean PDF with CarDekho branding. | Dealers share this with their OEM area manager, their team, or their parent group. Distribution = retention. |

# 9. AI & Technology Approach

This section is intentionally non-technical. It describes the "what" and "why" of our AI choices, not the "how". The goal is alignment on approach before detailed technical specifications are written.

## What AI Does in the Product

| AI Task | What the Dealer Sees | Tool Selected | Why This Tool |
| --- | --- | --- | --- |
| Caption + hashtag writing | 3–5 ready-to-use caption options + 10–15 hashtags in under 5 seconds | Claude Haiku | Fast, low cost, excellent at tone-matching and multilingual output including Hinglish. Strong at following brand voice instructions. |
| Review reply drafting | 2–3 reply options per review, tone-calibrated by star rating | Claude Haiku | Strong at professional, empathetic writing in short form. Handles the tone shift between a 5-star response and a 1-star complaint naturally. |
| Image background generation | Car photo with an AI-generated contextual background (showroom, road, festival, city scene) | Fal.ai + Flux Schnell | Optimised for cost at high volume. Fast generation time (2–4 seconds). The car itself comes from the CDN, so only the background needs to be generated. |
| Reels / video slideshows | A 15–30 second video assembled from 3–5 static images with transitions and music | FFmpeg (not generative AI) | AI video costs ₹500–1,000+ per clip at current pricing. FFmpeg assembly costs under ₹1 per video. For 90% of dealer Reels use cases, the slideshow approach is entirely adequate. Generative AI video deferred to Phase 2. |

## Key Technology Decisions and Rationale

1. FFmpeg for Reels, not generative AI video — Generative AI video at MVP scale would make the product unviable at our target price. A dealer publishing 4 Reels per month at ₹750 per video = ₹3,000 in AI costs alone — more than half a Starter subscription. FFmpeg slideshow-to-video at <₹1 per video keeps infrastructure costs well within margin targets. We revisit true AI video when pricing drops or when Pro tier pricing justifies it.

2. Template overlays rather than free-form image generation — Free-form generation produces unpredictable results and can be off-brand.A car image generated by AI does not match exactly with the model variant. Dealers need OEM compliance. Template overlays with Fabric.js give precise control over logo placement, font, colour, and legal text — while AI-generated backgrounds still make each creative feel fresh.

3. Supabase as the backend — Gives us authentication, dealer data storage, scheduling queues, and row-level security (ensuring one dealer's data is never visible to another) with minimal custom infrastructure. Keeps the 12-week build timeline achievable.

4. Razorpay for billing — Indian payment rails, INR billing, auto-renewal subscriptions, and a dealer-familiar checkout experience. No need for international payment processing complexity.

5. Web-first, no mobile app for MVP — A mobile app adds 4–6 weeks to the build timeline. The MVP is a responsive web app that works on mobile browsers. If mobile usage data post-pilot justifies a native app, that is a Phase 1.5 decision.

## AI Cost Management

At pilot scale, AI costs are not a concern. At 500+ dealers with active daily use, the following measures matter — but should not be built early:

- Prompt caching: System-level prompt structure for captions stays constant per dealer; only variable inputs change per request. Reduces redundant token processing.

- Batch processing: Review reply suggestions can be generated in batches rather than one-by-one, reducing API call overhead.

- Tiered generation quality: Starter tier uses lighter image models; Pro tier can access higher-quality generation. Keeps unit economics correct by tier.

These optimisations are deferred to Phase 2. Do not over-engineer cost management before 500-dealer scale.

# 10. Platform Integrations

All integrations are one-time setup during onboarding. After initial connection, the product manages all API communication automatically. The onboarding flow must make these connections feel like connecting a WhatsApp account — familiar, fast, and not intimidating.

| Platform | What We Use It For | Dealer Action Required | Lead Time | Status |
| --- | --- | --- | --- | --- |
| Facebook + Instagram (Meta Graph API) | Publish feed posts, Reels, Stories; read post comments; read and respond to reviews; read page follower count | Connect Facebook account via OAuth during onboarding. Grant page + Instagram permissions. | For pilot test, add as test users to start immediately. 4–8 weeks for Meta App Review approval — must be submitted before publishing feature is built | ⚠️ START IMMEDIATELY |
| Google My Business (Google Business Profile API) | Publish posts, offer posts, event posts; read and reply to reviews; read GMB star rating | Connect Google account via OAuth. Select their GMB listing from dropdown. | Standard OAuth — 2–3 days setup; no special review process | Ready to build |
| WhatsApp Business API | Share creatives to customer broadcast lists | Connect WhatsApp Business number (Phase 1.5 feature) | Requires WABA approval — 2–4 weeks | Phase 1.5 |
| Razorpay | Monthly/annual subscription billing in INR; auto-renewal; failed payment retry | Dealer enters card or UPI during subscription sign-up | Standard API — 1 week | Ready to build |
| CarDekho Inventory CDN | Pull dealer's active car inventory images and listing data to auto-populate creative suggestions | No action needed — auto-linked via existing CarDekho dealer account | Internal API — no third-party dependency | Internal |

⚠️ Critical Dependency: Meta App Review Publishing to Facebook and Instagram requires Meta to review and approve our application. This takes 4–8 weeks and cannot be expedited. Meta App Review must be submitted in Week 1 — before the publishing feature begins development. Required permissions: pages_manage_posts, instagram_content_publish, pages_read_engagement, pages_manage_metadata. This is the single highest-priority scheduling risk in the MVP. For demos and initial 20 dealer accounts for pilot testing and PoC, tester accounts can be added.

## Onboarding Integration Flow

| Step | What Happens |
| --- | --- |
| Step 1: Account creation | Dealer enters name, dealership name, city, OEM brand. Profile auto-populated with brand kit. |
| Step 2: Facebook connection | "Connect Facebook" button → OAuth popup → dealer selects their business page → Instagram auto-linked if connected to same FB account. |
| Step 3: Google My Business | "Connect Google" button → OAuth → dealer selects their GMB listing. |
| Step 4: Inventory sync | CarDekho inventory auto-pulls in background. Dealer sees active listings appear in the creative studio within 60 seconds. |
| Step 5: First post | Guided prompt: "Let's publish your first post." Dealer creates and publishes a test post. Confidence established. |

# 11. Pricing & Business Model

## Subscription Tiers

|  | Starter | Growth | Pro |
| --- | --- | --- | --- |
| Monthly price | ₹2,999 | ₹4,999 | ₹7,999 |
| Annual price (15% off) | ₹30,500/year | ₹50,900/year | ₹81,500/year |
| Posts per month | 20 posts | Unlimited | Unlimited |
| Platforms | FB + Insta + GMB | FB + Insta + GMB | FB + Insta + GMB |
| Reels / video | — | ✓ | ✓ |
| Review management | Basic (read only) | Full (reply + AI) | Full (reply + AI) |
| Users | 1 | 3 | 5 + multi-location |
| OEM brand kits | Standard only | ✓ | ✓ + custom upload |
| Analytics | Basic | Full dashboard | Full + benchmarking |
| WhatsApp sharing | — | ✓ | ✓ |
| Dedicated onboarding | — | — | ✓ |
| Target dealer | Small / Tier 3 independent | Mid-size Band B — primary target | Large dealer / DSA chain Band A |

## Pricing Rationale

- Growth tier (₹4,999) is priced at 12–50% of what dealers pay a local agency — an ROI story that is easy to make. The product does more, costs less, and provides data the agency never did.

- Annual billing at 15% discount improves revenue predictability and reduces churn. Annual subscribers have far lower monthly churn than monthly subscribers.

- Starter tier is a low-friction entry point. The 20-post cap creates natural upgrade pressure without frustrating the dealer.

- Pro tier is not the acquisition entry point — it is the upsell after a Growth dealer sees results over 3–6 months.

- Free 14-day trial on Growth tier: the most important lever for pilot-to-paid conversion.

## Dealer Band Targeting

| Band | Dealer Profile | Est. Count in CD Network | Target Tier | BD Approach |
| --- | --- | --- | --- | --- |
| Band A | Large multi-brand or high-volume single-brand dealers, DSA chains, group dealerships with 3+ rooftops | ~2,000–3,000 | Pro (₹7,999) | Direct BD + account manager; position as OEM compliance + multi-location solution |
| Band B | Mid-size authorised dealers, active on digital, some existing social media presence, 1–2 rooftops | ~8,000–12,000 | Growth (₹4,999) | BD-assisted + telesales; ROI pitch against agency cost; most important segment |
| Band C | Smaller dealers, limited digital activity, often managed directly by owner, limited marketing budget | ~15,000–20,000 | Starter (₹2,999) | Self-serve + telesales; low-touch onboarding; volume play |

## Revenue Levers Beyond Subscription

| Revenue Lever | Description | Phase | Est. Incremental ARPU |
| --- | --- | --- | --- |
| Meta Ads management fee | Dealer boosts posts through the platform; CarDekho charges 10–15% management fee on ad spend | Phase 2 | ₹500–₹1,500/month for active boosters |
| OEM content syndication | OEM pays CarDekho to push campaign creatives to their dealer network via the platform | Phase 2 | OEM-side revenue |
| Premium analytics add-on | Advanced competitor benchmarking, reach-to-lead attribution, dealer health score | Phase 2–3 | ₹500–₹1,000/month as add-on |
| WhatsApp broadcast campaigns | Dealer runs offer or service campaign to customer list via dashboard | Phase 3 | ₹200–₹500/campaign |
| Bundle with CarDekho media products | Social AI bundled with Leads + LMS at a combined price; creates platform lock-in | Phase 3 | Platform play; reduces standalone churn |

# 12. Financial Projections

## Key Assumptions

| Assumption | Base Case | Bear Case | Bull Case |
| --- | --- | --- | --- |
| Pilot-to-paid conversion rate | 20% | 10% | 30%+ |
| Monthly churn rate | 2.5% | 4.0% | 1.5% |
| Average blended ARPU | ₹5,000/month | ₹4,500/month | ₹5,800/month |
| BD-assisted activation (month 1–6) | 80% BD-led, 20% self-serve | 100% BD-led, slow | 50% self-serve, faster scale |
| Annual billing mix by month 12 | 30% of subscribers | 15% | 50% |
| Infrastructure cost per dealer/month | ~₹150 (AI + hosting) | ~₹200 | ~₹120 |

## 18-Month Revenue Projection (Base Case)

| Period | Active Dealers | ARPU/Month | Monthly Revenue Run Rate | Cumulative Revenue |
| --- | --- | --- | --- | --- |
| Month 1–3 (Pilot) | 20–50 | ₹0 (free trial / pilot) | ~₹1–2L (partial paid) | ~₹3–5L |
| Month 4–6 (Early Rollout) | 150–300 | ₹4,600 | ~₹10–14L | ~₹35–45L |
| Month 7–9 | 400–600 | ₹4,900 | ~₹22–30L | ~₹95L–1.2Cr |
| Month 10–12 | 800–1,200 | ₹5,100 | ~₹45–60L | ~₹2.0–2.5Cr |
| Month 13–15 | 1,500–2,500 | ₹5,400 | ~₹85L–1.35Cr | ~₹5–6Cr |
| Month 16–18 | 3,500–5,000 | ₹5,800 | ~₹2.0–2.9Cr | ~₹10–13Cr |

## Scenario Comparison (Month 18 ARR Run Rate)

| Scenario | ARR Run Rate | Key Assumption |
| --- | --- | --- |
| Bear | ₹7–9 Cr | 10% conversion · 4% churn |
| Base | ₹11–14 Cr | 20% conversion · 2.5% churn |
| Bull | ₹18–24 Cr | 30%+ conversion · 1.5% churn |

## Unit Economics Per Dealer (Growth Tier)

| Metric | Pilot Stage | At Scale (2,000+ dealers) |
| --- | --- | --- |
| Monthly subscription revenue | ₹4,999 | ₹4,999–₹5,500 (blended) |
| AI cost/dealer/month (captions + image gen + review replies) | ~₹200–₹300 | ~₹100–₹150 (volume discounts) |
| Hosting + infrastructure cost | ~₹150–₹200 | ~₹60–₹80 |
| Total COGS per dealer/month | ~₹400–₹500 | ~₹200–₹250 |
| Gross margin per dealer | ~88–90% | ~90–95% |
| Blended gross margin (all tiers) | ~70–75% (support-heavy) | ~80–85% |

## Cost Structure

| Cost Category | Driver | Notes |
| --- | --- | --- |
| AI API costs | Per-request (caption, image gen, review reply) | Largest variable cost. Optimisable via caching at scale. Deferred until Phase 2. |
| Cloud hosting | Active users, storage, API calls | Supabase + Fal.ai + CDN. Predictable scaling curve. |
| Meta / Google API | Per platform API call | No direct cost; Meta charges for ad delivery (Phase 2), not API calls. |
| Payment processing | ~2% Razorpay fee per transaction | Standard. Factor into net revenue calculation. |
| BD and onboarding | Per-dealer activation cost | Amortised over contract life. Goes to near-zero as self-serve improves. |
| Customer support | Per-ticket + proactive check-in | Declines as product matures and dealer self-sufficiency improves. |

# 13. Pilot Plan

## Pilot Objectives

The 20–50 dealer pilot has five specific goals:

- Validate that dealers can independently create and publish quality content in under 5 minutes, without hand-holding after the first onboarding session

- Measure AI quality: are captions and creatives good enough that dealers publish them without major edits? Target: >65% of AI-generated captions published as-is or with minor edits

- Track behaviour change: does posting frequency increase? Baseline: 2–4 posts/month; target: 8–12 posts/month by week 8

- Validate pricing: are dealers willing to pay ₹4,999/month when the free trial ends? Target: >30% conversion

- Identify the top 3 friction points before broader rollout — specifically anything that causes dealers to stop using the product mid-pilot

## Pilot Cohort Design

| Variable | Recommended Split | Why It Matters |
| --- | --- | --- |
| Dealer band | Band A: 5–8 · Band B: 20–25 · Band C: 8–12 | Validates pricing tiers and feature adoption patterns across segments |
| Geography | 3–4 metros + 2–3 Tier 2 + 1–2 Tier 3 | Ensures the product works in low-bandwidth conditions and with city-specific content needs |
| OEM brand | Maruti, Hyundai, Tata, Kia preferred | Tests OEM template compliance and brand kit accuracy across the most common dealer brands |
| Tech savviness | ~50% digitally active, ~50% first-time social media tool users | If first-timers succeed, the self-serve thesis is validated. If they struggle, onboarding needs rework. |
| Existing social presence | ~60% with active pages, ~40% with dormant/no pages | Tests both the "migrate my workflow" and "start from scratch" user journeys |
| Selection criteria | Must be dealers in an existing BD relationship; designated contact willing to commit 30 min/week | Eliminates unresponsive pilot dealers who drag data quality down |

## 12-Week Pilot Timeline

Week 1–2: Preparation

- Finalise pilot dealer cohort list with BD team

- Submit Meta App Review application (Day 1 — non-negotiable)

- Prepare onboarding kit: 10-minute welcome video, quick-start guide, WhatsApp support group

- Set up dealer accounts in staging environment

- Internal team dry-run: full dealer journey walkthrough

Week 3–4: Onboarding

- 1:1 onboarding call with each dealer (30 minutes over Zoom or in person)

- Connect all social accounts during the call — do not leave it as homework

- Generate the dealer's first 3 creatives together on the call

- First post published live by end of the call

- WhatsApp check-in group set up per cohort (BD + 10 dealers)

Week 5–8: Active Use & Iteration

- Weekly 15-minute cohort check-in (not per dealer — group call)

- Track: posting frequency, post type, AI caption acceptance rate, review response rate

- Weekly qualitative feedback: "What took more than 5 minutes?" / "What didn't feel right?"

- Product team reviews feedback weekly and ships fixes on a 1-week sprint cycle

- Flag disengaged dealers by week 6; intervention call before week 8

Week 9–12: Evaluation & Decision

- Compile pilot analytics: posting frequency, caption acceptance rate, review response rate, feature usage heatmap

- Run Net Promoter Score survey (target: >45)

- 1:1 pricing conversation with each dealer: "Would you pay ₹4,999/month for this?"

- Document top 5 product improvements required before broader rollout

- Present go/no-go recommendation to leadership with supporting data

## Go / No-Go Criteria

| Metric | Go Threshold | Measurement Method |
| --- | --- | --- |
| Posting frequency increase | Average >3x baseline (from ~3 to >9 posts/month) | Platform API data aggregated per dealer |
| AI caption acceptance rate | >65% of captions published with no or minor edit | Track edit distance between AI output and published caption |
| Dealer NPS (end-of-pilot) | >45 | Standard NPS survey at end of week 12 |
| Willingness to pay at ₹4,999 | >30% of pilots confirm intent to pay | Pricing conversation structured as explicit yes/no/counteroffer |
| Review response rate | >50% of reviews responded to within 48 hours (vs <20% baseline) | Platform API review response data |
| Self-serve rate by week 8 | >60% of dealers operating without BD check-in | Track inbound support requests and check-in initiation source |
| Critical bugs | Zero show-stopper bugs that blocked a dealer from publishing | Support ticket log, severity classification |

# 14. Success Metrics

## Product Health KPIs (Post-Launch)

| Category | KPI | Month 6 Target | Month 18 Target | Why It Matters |
| --- | --- | --- | --- | --- |
| Adoption | Active dealers (posted in last 30 days) | 300 | 4,000–5,000 | Core usage metric; distinguishes paying subscribers from inactive accounts |
| Engagement | Avg. posts per dealer per month | 8 | 10+ | Indicates the tool is integrated into the dealer's workflow |
| AI Quality | Caption acceptance rate | 65% | 70%+ | Measures whether AI output reduces editing friction |
| Retention | Monthly churn rate | <4% | <2.5% | SaaS health metric; low churn means the product is delivering ongoing value |
| Revenue | ARR monthly run rate | ₹12–15L | ₹2.5–3.0Cr | Primary financial KPI |
| Satisfaction | NPS (quarterly) | 40 | 55+ | Leading indicator of renewal and word-of-mouth |
| Reviews | % reviews responded within 48 hrs | 40% | 60% | Dealer impact metric; correlates strongly with retention |
| Tier Mix | % on Growth or Pro tier | 60% | 70% | Higher tier = higher ARPU, higher stickiness |
| Upsell | Starter → Growth conversion | N/A (Phase 1.5) | 20% | Revenue expansion from existing base |

## Dealer Impact Metrics (The Renewal Story)

| Dealer KPI | Before | Target After 3 Months |
| --- | --- | --- |
| Posts per month | 2–4 (manual/agency) | 8–12 (self-serve AI) |
| Review response rate | <20% | >50% |
| Time spent on social media per week | 3–5 hours | <1 hour |
| Cost of content creation | ₹10K–₹40K (agency) | ₹4,999 (subscription) |
| Follower / page reach growth | Flat or declining | >15% growth over 3 months |
| Content quality (dealer self-rating) | Low (generic, off-brand) | High (brand-consistent) |
| OEM digital scorecard (social component) | Below target | Meeting or exceeding target |

## Instrumentation Plan

From day one of the build, the following must be tracked:

- Event logging on all key actions: post created, AI caption accepted/edited/rejected, post published, review replied, report downloaded

- Platform API polling to sync actual post reach + engagement back into the CarDekho dashboard (daily sync)

- Dealer activity scoring: weekly active use score per dealer based on logins, posts created, reviews responded — feeds churn prediction

- Caption edit distance tracking: how much the dealer modifies AI-generated captions before publishing (proxy for AI quality)

- Conversion funnel: free trial start → first post → paid conversion → first renewal

# 15. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Meta App Review delayed (4–8 weeks, blocks publishing) | High | Critical | Submit in Week 1. Build and demo with test accounts during review period. Do not block other MVP development — build Creative Studio and Review Management in parallel. |
| Low dealer adoption post-pilot (onboard but don't use) | Medium | High | Keep onboarding under 20 minutes. Build a guided first-post wizard. Assign BD point-of-contact for the first 30 days per dealer. |
| AI caption quality too generic — dealers reject and stop using | Medium | High | Build a feedback mechanism (thumbs up/down per caption) from day one. Use rejections to improve prompts weekly. Include car-specific vocabulary, city, and season in every prompt context. |
| Pricing resistance at ₹4,999/month | Medium | Medium | Lead all conversations with ROI vs agency cost (saves ₹5K–₹35K/month). Offer 14-day free trial. Starter tier at ₹2,999 as fallback. |
| OEM template non-compliance causing dealer-OEM friction | Low-Medium | High | Get formal OEM brand kit sign-off before templates are shipped. Build an internal OEM admin panel to update guidelines when OEMs refresh their brand. |
| DPDP Act compliance gaps (customer data handling) | Medium | High | Avoid storing any end-customer PII in CarDekho Social AI. Row-level security ensures one dealer cannot access another's data. Legal review before launch. |
| High AI infrastructure cost at scale (500+ dealers) | Low (pilot) | Medium (scale) | Implement prompt caching and batch processing at Phase 2 — not before. Track cost-per-dealer monthly from pilot to identify the inflection point. |
| Competitor fast-follow from a well-funded startup | Low (12-month lag) | Medium | Structural moats (car CDN, dealer network, OEM kits) are the defence. Speed to product-market fit matters more than feature completeness. Lock in annual subscribers early. |

# 16. Appendix: Full Feature Matrix

| Module | Feature | Phase | Priority | Notes |
| --- | --- | --- | --- | --- |
| Creative Studio | Image creative generation from car photos | MVP | P1 | Core product action — must be fast and high quality |
| Creative Studio | AI background generation (showroom, road, festival, city) | MVP | P1 | Fal.ai + Flux Schnell; background must not distort the car |
| Creative Studio | Caption generation: English + Hinglish, post-type aware | MVP | P1 | Claude Haiku; 3 options per generation |
| Creative Studio | Hashtag suggestions (brand, model, city, category) | MVP | P1 | Claude Haiku; 10–15 suggestions per post |
| Creative Studio | Template library: inventory, festival, offer, service, test drive | MVP | P1 | 20+ templates at launch; OEM brand-compliant variants |
| Creative Studio | Text-in-image: price callout, offer badge, feature highlight | MVP | P1 | OpenAI GPT Image for text rendering |
| Creative Studio | Auto-resize for FB feed, Instagram square, Stories, GMB | MVP | P2 | Content-aware crop to preserve car and key text |
| Creative Studio | OEM brand kit auto-apply by dealer brand | Phase 1.5 | P1 | Requires OEM sign-off before shipping |
| Creative Studio | Custom brand kit upload (logo, font, colours) | Phase 2 | P2 | Pro tier feature |
| Creative Studio | Used car creative template | Phase 1.5 | P2 | Distinct visual language from new car templates |
| Publishing | Multi-platform one-click publish (FB + Insta + GMB) | MVP | P1 | Meta Graph API + Google Business Profile API |
| Publishing | Content calendar: month-view with post status indicators | MVP | P1 | Green = published, orange = scheduled, grey = draft |
| Publishing | Post scheduling with IST timezone support | MVP | P1 | CRON-based scheduler |
| Publishing | AI optimal time suggestion for scheduling | MVP | P2 | Based on dealer's own engagement history; category defaults until data builds |
| Publishing | Draft creation and approval workflow | Phase 1.5 | P1 | Role-based: Staff creates drafts, Admin approves |
| Publishing | Post archive with performance data attached | MVP | P2 | Searchable; supports content reuse |
| Publishing | WhatsApp one-tap sharing | Phase 1.5 | P1 | Requires WABA setup |
| Publishing | Failed post auto-retry with dealer notification | MVP | P1 | Up to 3 auto-retries |
| Publishing | Bulk scheduling: upload a month of content in one session | Phase 1.5 | P2 | Festival season use case |
| Publishing | Reels / video slideshow creation (FFmpeg) | Phase 1.5 | P1 | 15–30 second slideshow from 3–5 images + music |
| Review & Engagement | Unified review inbox (Google + Facebook) | MVP | P1 | All reviews in one feed; filterable by rating |
| Review & Engagement | AI reply suggestions (2–3 options, tone-calibrated) | MVP | P1 | Claude Haiku; dealer name auto-inserted |
| Review & Engagement | Sentiment tagging (Positive / Neutral / Negative) | MVP | P2 | Auto-tagged; drives inbox prioritisation |
| Review & Engagement | Review response rate dashboard | MVP | P2 | % responded, avg response time, trend chart |
| Review & Engagement | Comment moderation (FB + Insta) | MVP | P2 | Reply, like, hide from one view |
| Review & Engagement | Review alert push notifications (web + email) | MVP | P1 | Must fire within 5 minutes of review posting |
| Review & Engagement | Review analytics: avg rating, response rate, trend | MVP | P2 | 3-month trend view; OEM scorecard-ready |
| Analytics | Post performance: reach, impressions, likes, comments, shares | MVP | P1 | Per post and aggregated; filterable by platform + date |
| Analytics | Page / follower growth trend (30/60/90 day) | MVP | P2 | Month-over-month delta prominently displayed |
| Analytics | Engagement rate by post type | MVP | P2 | Inventory vs festival vs offer vs service |
| Analytics | Top 3–5 performing posts (auto-surfaced) | MVP | P2 | By reach or engagement; thumbnails shown |
| Analytics | Review summary card (avg rating, response rate, change) | MVP | P1 | Monthly snapshot; screenshotable for OEM reporting |
| Analytics | Downloadable monthly report (PDF) | MVP | P2 | CarDekho co-branded; one-click export |
| Analytics | Cross-dealer benchmarking (city + brand average) | Phase 2 | P2 | Requires sufficient dealer base for meaningful benchmarks |
| Onboarding | Guided setup wizard (social account connection) | MVP | P1 | Target: all 3 platforms connected in under 10 minutes |
| Onboarding | CarDekho inventory auto-sync (images + listings) | MVP | P1 | Internal API; no dealer action required |
| Onboarding | Multi-user access with role-based permissions | Phase 1.5 | P1 | Roles: Principal / Admin / Staff |
| Onboarding | Razorpay subscription billing (monthly + annual) | MVP | P1 | Auto-renewal; failed payment retry + notification |
| Onboarding | Dealer profile: name, city, OEM brand, logo, contact | MVP | P2 | Used to personalise AI output and templates |

P1 = Must-have for phase launch · P2 = Important, ships within phase after P1 items are stable